Looker Write-Back to BigQuery

End-to-End Steps

One-time set-up, the runtime flow of a write-back click (steps 0.1 – 10), operations and tests

| Item | Detail |
| --- | --- |
| Document | 03 End-to-End Steps |
| Version | 0.1 — Draft for Architecture Council |
| Date | 6 October 2026 |
| Prepared by | Solution Architecture |
| Status | For review |
| Related | looker-writeback-oauth2-entra-v4.drawio (step numbers match the diagram) |

# Contents

1. How to read this document

Part A — One-time set-up

Part B — Runtime flow of one write-back click

Part C — Operations

Part D — Tests before go-live

# 1. How to read this document

Part A is done once, in order. Part B is what happens on every click; its step numbers are the badges and boxes in the diagram. Example values are shown in code; replace them with your environment’s names.

| Example name | Meaning |
| --- | --- |
| lbg-writeback-prj | Spoke 1 project hosting the Write-back API and Writer |
| looker-prj | Looker project (Spoke 2) hosting Looker and the Action Hub |
| writeback / looker-actions | GKE namespaces |
| action-hub@, writeback-api@, writer@ | Google service accounts |
| BQ-Writeback | Entra security group of users allowed to write back |
| lloyds-auth-int | Apigee internal proxy fronting ID&A token exchange and JWKS |

# Part A — One-time set-up

| Step | Where | What to do |
| --- | --- | --- |
| A1 | Entra | Create security group BQ-Writeback and add the users allowed to write back. Note its object ID. |
| A2 | Entra | In the Looker SAML enterprise app add claim entra_oid = user.objectid and a groups claim. |
| A3 | Looker | Create user attribute entra_oid (user access View) and map it from SAML. |
| A4 | Entra | Register app looker-writeback-action-hub. Add a federated credential: issuer https://accounts.google.com, subject = unique ID of action-hub@, audience api://AzureADTokenExchange. No client secret. |
| A5 | Entra / ID&A | Grant the Action Hub app permission to call the ID&A token-exchange API (api://ida-token-exchange/.default). ID&A registers the app’s client ID as allowed to exchange for audience writeback-api, scope writeback.write. |
| A6 | Apigee | Configure proxy lloyds-auth-int: POST /v1/token-exchange (VerifyJWT on Entra token → call ID&A) and GET /v1/jwks (ID&A public keys). |
| A7 | Entra | Register app writeback-graph-reader with Graph application permissions User.Read.All, GroupMember.Read.All; admin consent; create client secret. |
| A8 | Secret Manager | Create looker-action-secret (random 64 hex) and graph-client-secret in europe-west2. |
| A9 | IAM | Create GSAs action-hub@, writeback-api@, writer@ (no keys). Grant secretAccessor: action-hub@ → looker-action-secret; writeback-api@ → graph-client-secret. |
| A10 | BigQuery | Create table writeback.writeback_log (request_id, record_key, field, new_value, actor_oid, actor_email, written_at) and view current_state. Grant writer@ bigquery.dataEditor on the table only. |
| A11 | GKE | Enable Workload Identity; create KSAs action-hub-ksa, writeback-ksa, writer-ksa; bind each to its GSA (roles/iam.workloadIdentityUser) and annotate. |
| A12 | Network | Write-back API behind an internal LB writeback-api.internal; firewall allows only the Action Hub egress range; Writer ClusterIP + NetworkPolicy; PSC to Apigee; TLS with internal CA; HUB routes and private DNS. |
| A13 | Deploy | Deploy Action Hub, Write-back API and Writer (2 replicas each, probes, PDBs). |
| A14 | Looker | Admin › Platform › Actions › Add Action Hub: URL https://writeback-actions.internal, Authorization Token = value of looker-action-secret. Enable the “Write back” action. Tag editable fields with writeback_key. |
| A15 | Test | Run the test cases in Part D before go-live. |

# Part B — Runtime flow of one write-back click

## 0 — Sign-in

| Step | Who | What happens |
| --- | --- | --- |
| 0.1 | User | Opens Looker; Looker redirects to Entra (SAML). |
| 0.2 | Entra | Signs the user in with MFA and Conditional Access. |
| 0.3 | Entra → Looker | SAML assertion with oid, upn, groups; Looker stores entra_oid. |

## 1 — Click

| Step | Who | What happens |
| --- | --- | --- |
| 1.1 | User | Edits a value and clicks Write back on a tagged field. |
| 1.2 | Looker server | Sends the action to the Action Hub (POST /actions/writeback/execute). |
| 1.3 | Looker server | Request carries Authorization: Token token="<looker-action-secret>", entra_oid, email and the rows. |

## 2 — Token exchange (before calling the Write-back API)

| Step | Who | What happens |
| --- | --- | --- |
| 2.1 | Action Hub | Verifies the Looker secret (constant-time). Wrong → 401. |
| 2.2 | Action Hub → Entra | Gets an Entra auth token by client credentials. 2.2a client credentials · 2.2b Action Hub app identity · 2.2c signed in with its Google identity (federated), no secret. |
| 2.3 | Action Hub → Apigee | Sends the Entra auth token to lloyds-auth-int /v1/token-exchange. |
| 2.4 | Apigee | Verifies the Entra token: signature (Entra JWKS), issuer, audience, expiry. Fails → 401. |
| 2.5 | Apigee → ID&A | Calls ID&A token exchange. 2.5a ID&A validates the Entra token and the app · 2.5b issues JWT sub=looker-action-hub, aud=writeback-api · 2.5c scope=writeback.write, ≈15 min. |
| 2.6 | Apigee → Action Hub | Returns the Apigee-approved ID&A JWT. |
| 2.7 | Action Hub | Receives the JWT and caches it until shortly before expiry (reused for later clicks). |

## 3 — Call and verify

| Step | Who | What happens |
| --- | --- | --- |
| 3.1 | Action Hub → Write-back API | POST https://writeback-api.internal/v1/writeback with Authorization: Bearer <ID&A JWT>, entra_oid, email, rows. |
| 3.2 | Write-back API → JWKS | JWKS call: fetches ID&A public keys from lloyds-auth-int /v1/jwks (cached 10 min; refreshed on unknown kid). |
| 3.3 | Write-back API | Verifies the JWT: RS256 signature with the key matching kid, issuer, audience writeback-api, expiry, scope writeback.write. |
| 3.4 | Write-back API | Invalid or expired → 401, audit event, stop. |

## 4 — User authorisation

| Step | Who | What happens |
| --- | --- | --- |
| 4a | Write-back API → Graph | Is the account for entra_oid enabled? |
| 4b | Write-back API → Graph | Is it a member of BQ-Writeback? |
| 4c | Write-back API | Answer cached 5 min; not allowed or Graph unavailable → 403 (fail-closed). |

## 5 — Validate

| Step | Who | What happens |
| --- | --- | --- |
| 5 | Write-back API | Schema, allowed columns, value ranges, row limit; sets request_id (idempotency key). |

## 6 – 8 — Machine-to-machine write

| Step | Who | What happens |
| --- | --- | --- |
| 6 | Write-back API → Writer | Gets a Google ID token (aud https://writer.internal) as writeback-api@ and calls POST /v1/write. |
| 6.1 | Writer | Verifies the Google ID token: signature, audience, caller = writeback-api@. Else 403. |
| 7 | Writer | Gets a Google access token as writer@ from the GKE metadata server (Workload Identity, no key). |
| 8 | Writer → BigQuery | Inserts into writeback_log with insertId = request_id (8.1). current_state view shows the latest value (8.2). |

## 9 – 10 — Result

| Step | Who | What happens |
| --- | --- | --- |
| 9 | Writer → … → Looker | 200 back through Write-back API and Action Hub; Action Hub returns {"looker":{"success":true,"refresh_query":true}}. |
| 10 | Looker | Shows “success” and re-runs the dashboard; the authorised view returns the new value. |

# Part C — Operations

| Task | How |
| --- | --- |
| Rotate Looker action secret | Add new version → Action Hub accepts old + new for 5 min → update token in Looker › Admin › Actions → disable old version |
| Rotate Graph client secret | New secret in Entra → new version in Secret Manager → remove old after cut-over |
| ID&A key rotation | Nothing to do: Write-back API refreshes JWKS on unknown kid |
| Add / remove a writer | Change BQ-Writeback membership in Entra (effective within 5 min) |
| Investigate a write | Search Cloud Logging by request_id across Action Hub, Write-back API and Writer |

# Part D — Tests before go-live

| # | Test | Expected |
| --- | --- | --- |
| T1 | Authorised user clicks Write back | “success”; one row in writeback_log; dashboard shows the new value |
| T2 | Action Hub called without / with wrong Looker secret | 401 |
| T3 | Write-back API called without JWT, expired JWT, wrong audience, tampered JWT | 401 |
| T4 | Apigee given an invalid Entra token | 401 from token exchange; no JWT issued |
| T5 | User not in BQ-Writeback | 403 |
| T6 | Same request sent twice | One row only |
| T7 | Writer called from another pod | Blocked |
| T8 | ID&A key rotated | Writes continue after JWKS refresh |